File ID: BORE002a.doc

_____________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

CRTC INTERCONNECTION STEERING COMMITTEE

REPORT to the CRTC

By

INDUSTRY SUB-GROUP

Order & Billing

Consensus Report

________________________________________________________________

TITLE:	 Interconnection/Trunks/Billing/Data Elements

________________________________________________________________

________________________________________________________________

DATE:		December 4, 1998

________________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

Consensus Report to the CRTC

Task ID(s):		BOTF002

Task Name(s):	Interconnection / Trunks / Billing / Data Elements

Task Description(s):

Identify and define all data elements required to completely bill interconnecting (LEC to LEC) trunks.  This would include data elements required to validate all billed items

Conclusions:

The completion of the Abbreviated Access Service Request form and guidelines (AASR) and it’s inclusion to the C-LOG, Version 4 (Effective date Feb1, 1999) has been accepted by the OBSWG. Further, the Ordering and Billing schedules to the MALI have been completed and accepted as well.  The AASR captures all related activities pertaining to TIF005, 008, 016, 017, and TIF033. These TIFs were aligned as sub-tasks amalgamating to TIF002. TIF002 is complete.

Further Activities:

None.

Recommendation:

The OBSWG recommends that the Coordinating Committee accept this Consensus Report.

Participation:

Chair: Gord Potter, Sprint Canada

Marian Hearn, Stentor

John Baker, BCTEL

Sam Glazer, Bell Canada

Chris Sprague, NbTel

Barbara Charron, Mobility

Pascale Lecroix, Videotron

Tanya Healey, TelcoPlus

Daniel Sin, Sprint Canada

Otto Freund, Bellcore

Dave Jarrett, Optel

Noelle McKinley, telus

Delilah Moysich, AT&T

IMPLEMENTATION OF REGULATORY FRAMEWORK

TASK IDENTIFICATION FORM

Date Originated:  6/16/97

SUB-GROUP: Order And Billing

TASK #: OBTF002					FILE ID: BOTF002d.doc

TASK TITLE: Interconnection / Trunks / Billing / Data Elements

TASK DESCRIPTION: Identify and define all data elements required to completely bill interconnecting (LEC to LEC) trunks.  This would include data elements required to validate all billed items.

PRIORITY:	Critical Task:	Y			DUE DATE: Aug. 25, 97

CROSS IMPACTS:OBTF001a (ordering)

WORK PLAN AND TIME-FRAMES:

Billing data elements will most likely stay as defined in the draft issue of the Canadian Local Ordering Guide(CLOG).

Discuss with Network Operation SWG to finalize all data elements by September 10.

Final review of CLOG within each LEC and sign off by the end of September.

CURRENT STATUS: CLOSED.

TASK ORIGINATOR:

Name:	Sin, Daniel			Tel. No.: 416-718-6314

Company: Sprint Canada			FAX No.: 416-498-3560

Address:	2235 Sheppard Ave. E.		Internet: dsin@sprint-canada.com

Atria II Suite 1400, Willowdale

TASK TEAM:

Daniel Sin	Wendy Soe-Lin

ACTIVITY DIARY:

| Serial | Date | Activity |
| --- | --- | --- |
| 1 | June 26, 97 | Formally initiated/filed TIF and determined due date |
| 2 | July 11, 97 | Added Wendy Soe-Lin to task team and revised due date to Aug. 15, 97 |
| 3 | July 21, 97 | Defined all data elements for billing |
| 4 | Aug 18, 97 | Minor changes after team discussion |
| 5 | Aug 25, 97 | Data elements, usage rules and explanations are defined in Interconnection Section of the (CLOG) under Trunks. |
| 6 | 98/12/04 | This TIF is now complete and closed. The AASR has been finalized and is in the C-LOG. Consensus BORE002a.doc. (GP) |

TIF Contribution Log:

| ID # | Date | Originator | Activity |
| --- | --- | --- | --- |
| BOCO008a | 97/9/12 |

Wendy Soe-Lin

| & Surjit Sahota | Stentor’s draft of Local Network Interconnection Data Element Requirements for the CLOG and identification of order confirmation data elements. |
| --- | --- |
| BOCO014a | 97/9/12 |

Wendy Soe-Lin

| & Surjit Sahota | Exhibits of Local Network Interconnection Data Elements |
| --- | --- |